\*\*ID\_\_AFARS\_Appendix-HH\_CSD\_\_ID\*\*

## CLIN SLIN Descriptions

|  |
| --- |
| **Cloud Migration, Hosting, and Managed Services Work Breakdown Structure Potential CLIN/SLIN) Descriptions (separately identified & priced) (aligned with PWS)** |
|  |
| **2.6.1 Cloud Migration Support** |
| **2.6.1.1 Migration Analysis**: Price for assessment/detailed analysis of the required effort to migrate to cloud environment |
| **2.6.1.2 Reengineering:** Price for adjusting code or configuration to ensure Operating Systems and Applications can be supported in target Cloud environment. Includes effort to convert OS to target platform, re-establish interface capabilities, user portal connectivity and access, as well as effort virtualize application or data storage |
| **2.6.1.2.1 Refactoring**: Price for re-architecting and recoding portions of the application to be compatible with cloud native frameworks/functionality. Includes, for instance, virtualization and conversion to x86 (Optional Detail) |
| **2.6.1.2.2 Re-platforming**: Price for efforts associated with changes to system software and middleware to adhere to the cloud environment target platform without changing applications core functionality (Optional Detail) |
| **2.6.1.2.3 Re-hosting**: Price for moving from one hosted environment to another. Includes effort to adjust system API/interfaces (Optional Detail) |
| **2.6.1.3 Cybersecurity**: Price for security/RMF to achieve cybersecurity compliance and ATO |
| **2.6.1.4 Application or System Migration**: Priced effort to move or install applications, systems or other components |
| **2.6.1.5 Data Migration**: Priced Effort to migrate/converge data/databases |
| **2.6.1.6 Initial Provisioning/Configuration:** Priced Effort to provision operating environments and configure platform management software |
| **2.6.1.7 Cloud Access Point Fee**: Priced Effort to establish Cloud Access Point connection to DISA Network (DoD Network Connectivity) |
| **2.6.1.8 Test and Evaluation**: Priced Effort to complete testing to ensure performance criteria can be met |
|  |
| **2.6.2 Recurring Hosting** |
| **2.6.2.1 HostingInfrastructure** |
| **2.6.2.1.1 Compute**: Price for computing resources (vCPU/core, RAM) consumed by operating environments |
| **2.6.2.1.2 Database**: Price for database operating environments |
| **2.6.2.1.3 Data Transfer (In/Out**): Price data transfer in/out of the of the network or sent to the systems |
| **2.6.2.1.4 Storage/Backup Storage**: Price for cloud storage or back up storage |
| **2.6.2.2 Software Licenses**: Price for software licenses that are provided by the cloud provider. This can include, for example, Oracle licenses provided as a part of the cloud operating environment. This does not include, for example, application licenses provided by other vendors that are not part of the cloud offering |
| **2.6.2.3 Cloud Management Licenses**: Price for software products including middleware that monitor and manage cloud environment |
| **2.6.2.4 CloudServices** |
| **2.6.2.4.1 Application Management Services (AMS)**: Price for functional application support (SAP/Oracle applications) |
| **2.6.2.4.2 Cloud Managed Support Services** |
| **2.6.2.4.2.1 Monitoring/Server Administration**: Priced Effort to monitor and manage servers and operating system |
| **2.6.2.4.2.2 Database Management/Administration**: Priced Effort to monitor and manage application databases, database administration, and SAP HANA support |
| **2.6.2.4.2.3 Security/Information Assurance**: Priced Effort associated with ongoing information assurance, security compliance, and Risk Management Framework |
| **2.6.2.4.2.4 Software Patching and Deployment**: Priced Effort associated with implementing operating system software patches as well as database, middleware, and application patches; generally applicable under PaaS |
| **2.6.2.4.2.5 Program Management**: Price for project management and oversight. Also includes the preparation of management CDRLs |
| **2.6.2.4.2.6 Training**: Price to develop education/training materials or conduct training on cloud related principals and techniques |
| **2.6.2.4.2.7 Transition**: Price to develop a transition plan, support a transition to another MSP provider, or support a transition to another cloud or an on-premise solution |
| **2.6.2.4.2.8 Continuous Improvement** |
| **2.6.2.4.2.8.1 Process Automation: Effort to develop and maintain tools and scripts used to improve deployment, elasticity, and cloud management** |
| **2.6.2.4.2.8.2 Architecture Reengineering: Effort, usually provided under managed services, to optimize cloud infrastructure** |